RISK AND ASSUMPTION REGISTER · FOUNDER ROLES AND DECISION RIGHTS

EPM-JO Bootcamp · PMI Jordan Chapter × INJAZ mySTARTUP · Session 5 output (with Session 3 assumptions) · Trainer: Deeb Haddad, PMP

| Startup name | Stage | Date | Version | Next review date |
| --- | --- | --- | --- | --- |

| 1. RISKIEST ASSUMPTIONS (from Session 3) Untested assumptions are risks. Update the status after each test. #; Assumption; Type (D / V / F / C); Experiment; Threshold and date; Status (open / proven / disproven). 1. 2. 3. | 3. PROBABILITY × IMPACT Write risk numbers in the cells. Red ≥ 15 · Amber 8–14 · Green ≤ 7 5; 5; 10; 15; 20; 25. 4; 4; 8; 12; 16; 20. 3; 3; 6; 9; 12; 15. 2; 2; 4; 6; 8; 10. 1; 1; 2; 3; 4; 5. Probability ↑ / Impact →; 1; 2; 3; 4; 5. |
| --- | --- |
| 2. TOP-5 RISK REGISTER Write: because of [cause], [event] may happen, which would cause [effect] · P and I scored 1–5 · score = P × I #; Risk: cause → event → effect; Category; P; I; Score; Response (escalate / avoid / transfer / mitigate / accept); Action; Trigger; Owner. 1. 2. 3. 4. 5. |
| 4. FOUNDER ROLES — RACI One A per milestone. R = Responsible · A = Accountable · C = Consulted · I = Informed A3 milestone; Founder 1; Founder 2; Founder 3 / staff; Advisor. M1. M2. M3. M4. | 5. DECISION RIGHTS Who decides, who is consulted, who is informed, and the limit or escalation Decision area; Decides; Consulted; Informed; Limit / escalation. Product priorities. Technology and tools. Pricing. Spending. Hiring. Equity and investors. Deadlock rule: if founders disagree for more than ____ days, ______________________ decides within ____ hours. |

QUALITY CHECK (volunteers):  ☐ Cause → event → effect   ☐ 3+ risk categories   ☐ One owner per risk   ☐ A trigger per risk   ☐ Red risks have an action this week   ☐ One A per milestone   ☐ Deadlock rule written

Categories: market · technical · financial · legal/compliance · team. Opportunities: escalate · exploit · share · enhance · accept. Review weekly with KPIs (Session 6).